## Slide 1: Status

## Slide 2: Project Status – March 25 II. Data Ingestion and Cleaning/Wrangling
Blocked
Understand HPLC Data Collection: Data collection process to generate HPLC? How much spread in SHU is expected for 1 genotype?
To Do
Read in LICOR data from all different formats
Clean LICOR Data
Add addition columns to LICOR and perform feature analysis
Combine LICOR with SHU and Visualize data
Completed
Setup GIT for project
Create excel file of HPLC data, add gbs/names, and then read into excel
Clean data: standardize column types, handle ”<“ , add shu labels
Plot hplc data, look for outliers/important behavior
In Progress
Design interactive app to look at the data - Build interactive app interface - Graphs of SHU per genotype - Anomaly/outlier graphs
Work with Ibrar and team to create standardized LICOR input for R Code

## Slide 3: Project Status – April 8 II. Data Ingestion and Cleaning/Wrangling
Blocked
To Do
Read in harvest data
Add addition columns to LICOR and perform feature analysis
Combine LICOR with SHU and Visualize data
Completed
Read in LICOR data from all different formats
In Progress
Design interactive app to look at the data - Build interactive app interface - Graphs of SHU per genotype - Anomaly/outlier graphs
Clean LICOR Data
Work with Ibrar and team to create standardized LICOR input for R Code